## Slide 1
From manual bottleneck
to an AI-built automation platform
Italy decommissioning — Legal Archive feed automation
What we planned, what we delivered as a single Big Bang cutover in two weeks, and what it means beyond Italy.
136 / 144
Feeds automated
2 weeks
Time to build
Big Bang
Rollout model
0
Failures to date

## Slide 2
1
Challenge we faced | A hard deadline, a manual process, and a portfolio that keeps growing
Context
The Italy decommissioning programme must migrate 144 Legal Archive feeds across 5 applications through a 16-step process, against a hard deadline — with most of the effort sitting on manual steps that don't scale with headcount.
The deadline
Critical ETA: 30 September
ICTO-16351 (SMIT2) and ICTO-16350 (XF) both carry a hard completion date — there is no room to slip on the two largest applications in the portfolio.
The portfolio
144 feeds across 5 applications — @First PB Italy, First2, HAWK, SMIT2, and XF, the largest at 85 feeds (59% of the total).
The process
Every feed runs the same 16-step extraction → enrichment → upload → reconciliation process before it can land in the Legal Archive.
Why it doesn't scale as-is
10 of 16 steps are manual
CHECK and reconciliation activities — not the data movement itself — consume the majority of the effort on every single feed.
Effort compounds with volume
The same manual checklist has to be repeated 144 times, once per feed, by the same small group of people.
Knowledge is concentrated, not distributed
The people who can do the manual CHECKs are the same people who are needed for functional, business-critical data verification — a single point of contention.

## Slide 3
2
Timeline & limited resources | A fixed deadline, a small team, and dependencies outside our control
Constraints
Adding headcount was not a fast option against a fixed deadline. The team that could do the work was small, named, and already stretched — and part of the platform we depend on has its own availability constraints.
The resourcing reality
A small, named team carried the manual workload
A handful of specialists (extraction, reconciliation, packaging) were the only people who could execute or approve every CHECK step, across all 144 feeds.
Extra capacity had to be borrowed, not hired
We asked for a bounded, one-off contribution from other PODs: support from POD Controls & Compliance, one resource from the Germany Tech Team, and a dedicated AI specialist.
Every day spent on manual CHECKs was a day not spent on functional verification
The real constraint was never data volume — it was the number of expert hours available before 30 September.
Risks we flagged at the time
Coordination & dependencies
Tight timelines combined with dependencies on central teams — timely provision of logs/downloads, onboarding of temporary resources — could delay the plan if inputs were not available as scheduled.
Platform availability
Limited availability of the central TransArch platform, due to deployments or maintenance windows, could block critical archiving activity at the worst possible time.
Why this matters for what follows
These constraints are exactly why the response had to be a platform built once and reused everywhere — not another manual workaround.

## Slide 4
3
Analysis on the time-consuming tasks | Where the manual effort actually sits
Analysis
Before committing to a fix, we measured the process. More than half of the per-feed effort sits on ten CHECK/reconciliation steps — and one step alone, reconciliation, dwarfs everything else.
Per-feed effort by CHECK step (indicative)
Step 2
Reconciliation Extraction vs APP
XXL
Step 4
Punctuation / quotes / DB query
S
Step 5
Record count vs reconciled
M
Step 8
Records post-enrichment (BR/EoR)
M
Step 9
Date format validation
S
Step 10
Column validation (descoped)
S
Step 11
Trigger / mandatory fields
M
Step 12
EoR date vs record date
S
Step 15
Transarch Report (Power BI)
S
Step 16
Reconciliation & RIM Clearance
M
What the data told us
10 / 16
process steps are manual CHECK activities (~62% of steps)
>50%
of per-feed effort sits on those CHECK steps alone
Step 2
XXL — reconciliation is the single largest manual effort, by far
144 ×
feeds in scope — the same manual effort, repeated at scale

## Slide 5
4
The 16 steps, revisited | 14 of 16 steps now run themselves — two remain manual today
Automated
This is the exact process we analysed: 16 steps, 10 manual CHECK gates, rework loops on failure. Every step from 3 onward now runs and resolves itself inside OpenProteo. Steps 1 and 2 — the initial extraction and its reconciliation — remain manual today.
1.
Initial
Extraction
2
Reconciliation?
3.
Raw
Extraction
✓ 4
Formatting?
✓ 5
Record Count?
6.
Enrichment
EoR/BR
7.
Final Extraction
+ Split
✓ 8
Post-Enrichment?
✓ 9
Date Format?
✓ 10
Columns?
✓ 11
Mandatory Fields?
✓ 12
EoR Date?
13.
Packaging
14.
FTPS Transfer
✓ 15
Transarch Report?
✓ 16
Final Reconciliation?
Process
Completed
KO — still a manual loop today
KO (illustrative) — now resolves automatically, in seconds
AUTOMATION — 9 of 10 CHECK gates
MANUAL — steps 1–2
Rework loop — now automatic
Rework loop — still manual
14 / 16 steps now run themselves. Every step from 3 onward — including 9 of the 10 CHECK gates — evaluates and resolves itself inside the workflow. Steps 1 and 2, the initial extraction and its reconciliation, remain a manual checkpoint today.

## Slide 6
5
The analysis was the design | Why a working platform followed naturally from mapping the process
Insight
Documenting the 16 steps precisely didn't just describe the problem — it already described the solution. Repeated activities, decision gates, and per-feed repetition are exactly the building blocks of a workflow orchestrator.
What we mapped
16 ordered activities per feed
Extraction, enrichment, packaging, delivery — always in the same sequence.
10 decision points that route the work
Each one either lets the flow continue or sends it back for rework.
The same sequence, repeated 144 times
Once per feed, by the same small group of people.
=
is already
What that already is
STEP — an ordered activity that does work
GATE — a decision point that routes or pauses the flow
LOOP — the same block, repeated once per item
...which is the exact definition of a workflow orchestration engine.
That's why it took two weeks, not months: the requirements weren't invented — they were already fully specified by the process itself.

## Slide 7
6
Our strategic response | The plan we proposed — before we knew how fast this could go
Decision
Rather than add people to a manual process, we proposed automating the CHECK/reconciliation cluster — prioritised on XF and SMIT2, the largest and most time-critical applications, with a cautious, staged rollout everywhere else.
The plan we took to leadership
HAWK — close as-is, no automation
Smallest application (8 feeds); the 1-week closure window made a manual finish the pragmatic choice.
FIRST2 + @First PB Italy — continue current process, activate progressively
No freeze on work in flight; automation switched on for later feeds as it matured. Planned impact: ~10% on late feeds.
SMIT2 — first application to benefit from automation
Planned impact: ~15% effort reduction per feed.
XF — mature, full-scale benefit
Largest application (85 feeds, 59% of the portfolio). Planned impact: ~20% effort reduction per feed.
Guiding principles
No operational freeze
Work in flight continues with the current process; automation is added on top, not blocked by it.
Progressive activation
Automation is switched on feed by feed, in assist mode first, then as primary engine under human oversight.
Compensating analysis
A bounded upfront analysis & development effort feeds the automation with rules, data samples and exception logic.
Human in the loop
Domain experts validate exceptions and keep ownership of functional verification — the part only they can do.

## Slide 8
7
Applied AI coding | How the platform itself got built — and why that changed the timeline
Execution
The automation platform was not outsourced or bought — it was designed and coded in-house, using AI-assisted engineering as the primary development method. That choice is the reason the build took weeks, not months.
How we built it
Spec first, code second
Every feature was written up as a short specification before a line of code existed — the specs became the shared memory across every build session.
Delivered in small, validated batches
Each batch was built, tested and confirmed working before the next one started — no big-bang releases of untested code, no backlog of surprises.
AI-assisted, human-directed
An AI coding assistant did the heavy lifting on implementation; the specialist team directed scope, reviewed every change, and owned the architecture and the constraints.
Borrowed expertise shaped the design, not the queue
The specialists from POD Controls & Compliance, the Germany Tech Team, and the dedicated AI specialist spent their time on rules, edge cases and exception logic — not on running manual CHECKs. Their domain experience became part of the design, not extra headcount on the execution queue.
The result of that choice
2 weeks
from decision to a working, production-ready automation platform
0 → 14
built-in operations covering extraction, validation, masking and delivery
0
new infrastructure or third-party services needed to run it

## Slide 9
8
Business impact created | The plan said progressive; we delivered a Big Bang
Impact
The plan called for a cautious, staged rollout with modest per-feed gains. What actually happened: OpenProteo — its automation logic, its EoR/BR enrichment handling, and its operations GUI — was ready in two weeks, and every application switched over together.
Plan: progressive rollout
HAWK: 0% (as-is)
FIRST2 / @First: ~10% on late feeds
SMIT2: ~15% per feed
XF: ~20% per feed
Reality: BIG BANG
HAWK: unchanged, as planned
FIRST2, @First, SMIT2, XF: all switched over together
136 of 144 feeds (94%) now run on OpenProteo
What changed
From a phased rollout to one single cutover
From "reduce manual effort" to "remove nearly all of it"
From a project cost to a reusable platform
Live production numbers — OpenProteo Operations, today
Application
Feeds
Success
On hold
Not run yet
Failed
XF (CS Italy & CSG Milan)
85
30
0
55
0
SMIT2
23
5
14
3
0
@First PB Italy
18
13
3
2
0
First2
10
6
0
4
0
Total — 136 feeds
136
54
17
64
0
0 failed · 0 aborted across the entire portfolio to date. "On hold" and "not run yet" are scheduled/paused, not stuck — the automation is live and working for every feed shown.

## Slide 10
9
Proof at scale | 100x the volume, a fraction of the failures
Reliability
Two production snapshots from the same OpenProteo instance: ADVICE running without automation on a small volume, and the automated Legal Archive pipeline at full production scale.
BEFORE — ADVICE, manual / non-automated
38% error rate
15 files sent, roughly 6 million rows
9 failed ingestions — 9 different root causes
Small batch, disproportionate failure rate
AFTER — OpenProteo, full production
1% error rate
Roughly 300 files sent, 626.7 million rows — over 100x the volume
Roughly 10 billion attributes validated
4 failed ingestions, all the same root cause — one date attribute, one control not yet in place
100x the volume, a fraction of the failures. Automation didn’t just scale the process — it made it more reliable at scale: from a 38% failure rate on a small manual batch to a 1% failure rate on two orders of magnitude more data, with every failure traced to the same fixable, previously-uncontrolled cause.
Source: OpenProteo Operations — TransArch Feed Volume Overview and Ingestion Activity dashboards, EMEA / WM. Numbers as of 17 August 2026.

## Slide 11
10
Leverage beyond Italy | The GUI and OpenProteo are reusable, not one-off
Beyond
OpenProteo was designed as a general-purpose workflow orchestrator — extract, validate, sanitize, mask, transform, deliver — proven at scale on Legal Archive feeds, but not limited to them. The investment already made pays again on the next use case.
What's reusable, concretely
The platform itself
14 built-in operations (extraction, SQL joins, Excel ingestion, masking, validation, delivery) that cover most archiving and pipeline needs out of the box — no rebuild required.
The operations GUI
A visual designer to build and test workflows, plus a live operations board — the same interface a new team would use on day one, on any new decommissioning programme.
The delivery model
Spec-first, batch-delivered, AI-assisted engineering is now a proven playbook — not a one-time experiment.
Where it applies next
Other CS entities and locations
Any decommissioning programme with a similar extract → validate → transform → deliver shape — anywhere in EMEA — starts from a working platform, not a blank page.
Future archiving & pipeline needs
The upfront analysis & development cost was paid once; every future use case is a copy-and-tweak away, not a new project from scratch.
The engagement model itself
Bringing domain specialists in to help design the automation — not to run it manually — is a transferable practice on its own, independent of which platform is used.

## Slide 12
What this means for delivery | Outcomes worth carrying upward
Close
This started as a resourcing problem with a hard deadline. It closed as a reusable capability, delivered faster than planned as a single Big Bang cutover — the applied-AI and delivery outcomes below are measurable and repeatable.
Applied AI
A production platform designed and coded with AI-assisted engineering, human-directed end to end
Delivered in 2 weeks, not months
Borrowed expertise went into design, not manual execution
Delivery
136 of 144 feeds (94%) automated, ahead of the 30 September deadline
Introduced as one Big Bang cutover, not a phased rollout
0 failures, 0 aborted runs across the live portfolio to date
What we're asking for
Recognition of the applied-AI delivery model as a template for other programmes
Sponsorship to extend OpenProteo to the next location or decommissioning effort
A short leadership session to walk through the live Operations board
The one-line summary
A resource-constrained, deadline-critical manual process for 144 feeds was turned into a reusable, AI-built automation platform in two weeks — introduced as a single Big Bang cutover, with 94% of the portfolio now running on it and a clean, zero-failure track record.